Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | July 11 2026 |
| --- | --- |
| Team ID | SWTID-2026-2791 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Team |
| Sprint-1 | Weather Monitoring | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Team |
| Sprint-2 | Soil Monitoring | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Team |
| Sprint-1 | Crop Recommendation | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Team |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Team |
| Sprint-3 | Dashboard | USN-6 | As a farmer, I can view my farm dashboard with crop and weather information. | 1 | High | Team |
| Sprint-4 | Irrigation Optimization | USN-7 | As a farmer, I can view my farm dashboard with crop and weather information. | 2 | Medium | Team |
| Sprint-3 | Disease Detection | USN-8 | As a farmer, I can upload crop images to detect diseases using AI. | 2 | Low | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 Aug 2026 | 07 Aug 2026 | 20 | 07 Aug 2026 |
| Sprint-2 | 18 | 7 Days | 08 Aug 2026 | 14 Aug 2026 | 18 | 14 Aug 2026 |
| Sprint-3 | 18 | 7 Days | 15 Aug 2026 | 21 Aug 2026 | 18 | 21 Aug 2026 |
| Sprint-4 | 16 | 7 Days | 22 Aug 2026 | 28 Aug 2026 | 16 | 28 Aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

- Total Story Points: 72

- Total Sprint Duration: 28 Days

- Average Velocity = 72 ÷ 28 ≈ 2.57 Story Points per Day

- Average Sprint Velocity = 18 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

- F. M. Talaat, "Crop yield prediction algorithm (CYPA) in precision agriculture based on IoT techniques and climate changes," Neural Computing and Applications, vol. 35, pp. 17281–17292, 2023.

- S. Saha, O. D. Kucher, A. O. Utkina, and N. Y. Rebouh, "Precision agriculture for improving crop yield predictions: A literature review," Frontiers in Agronomy, vol. 7, 2025.

- R. N. V. Jagan Mohan, P. S. Rayanoothala, and R. Praneetha Sree, "Next-gen agriculture: Integrating AI and XAI for precision crop yield predictions," Frontiers in Plant Science, vol. 15, 2025.

- M. Ramasamy and T. K., "Integration of AI and IoT for Yield Optimization in Precision Farming," Journal of Experimental Agriculture            International, vol. 46, no. 4, pp. 1–15, 2025.

- Crop yield prediction using machine learning: An extensive and systematic literature review," Agricultural Technology, vol. 10, Article 100718, 2025.